WEEK 4 PROJECT

Telecom Observability & SRE Platform for EKS

Telecommunications | Specialization: Observability / SRE

# 1. Business Problem & Objective

A telecom operator cannot quickly determine whether outages originate in Kubernetes, application code, queues, databases or networking. Build an observability platform with metrics, logs, transaction visibility, actionable alerts and incident response.

# 2. Mandatory Week 4 Coverage

| Topic | Required Technology/Practice | Expected Demonstration |
| --- | --- | --- |
| #9 Containers & Kubernetes | Docker, ECR, EKS, Helm, workloads, probes and scaling | Working implementation + operational evidence |
| #10 Observability & Monitoring | CloudWatch, metrics/logs, dashboards, alerts and incident troubleshooting | Working implementation + operational evidence |
| #11 Security Operations | IAM, secrets, KMS, container/IaC scanning and AWS security services | Working implementation + operational evidence |
| #12 Migration, Cost & Optimization | Baseline, right-sizing, autoscaling, lifecycle controls and migration/optimization plan | Working implementation + operational evidence |

# 3. Technology Stack

Amazon EKS/ECR

Helm

GitHub Actions

CloudWatch

Prometheus/Grafana

OpenTelemetry

ALB

RDS/Aurora

SQS/EventBridge

# 4. Five-Day Build Plan

## Day 1 — Foundation

Deploy API and Notification services with health probes and define availability, latency, error and queue SLIs.

## Day 2 — Core Implementation

Build Prometheus/Grafana or managed metrics dashboards for EKS, APIs, RDS and SQS.

## Day 3 — Automation / Deployment

Centralize logs in CloudWatch and add OpenTelemetry/correlation IDs where practical.

## Day 4 — Operations, Security & Optimization

Create actionable SLO alerts and review telemetry/storage costs and retention.

## Day 5 — Failure Test & Final Demo

Simulate pod failure, elevated latency and stuck queue processing; diagnose and recover using the observability stack.

# 5. Enterprise CI/CD Baseline

PR: test → lint/build → security scan → IaC validation → Helm validation.

Build immutable container image tagged with commit SHA/version.

Publish approved image to ECR.

Use GitHub OIDC and short-lived AWS credentials.

Deploy to EKS using Helm with protected environment approval.

Run smoke/health tests after deployment.

Maintain documented rollback procedure.

# 6. Security Baseline

Least-privilege IAM and Kubernetes RBAC.

No hardcoded credentials or long-lived CI AWS keys.

Secrets Manager/KMS for sensitive configuration.

Trivy container/dependency and Checkov/IaC scanning.

CloudTrail/CloudWatch logging.

GuardDuty, Inspector and Security Hub where applicable.

Document ownership and remediation of critical/high findings.

# 7. Observability Baseline

CloudWatch logs and AWS metrics.

Prometheus/Grafana or managed equivalent where appropriate.

Application and Kubernetes health checks.

Dashboards for latency, errors, throughput and resource utilization.

Actionable alerts with severity and ownership.

At least one incident simulation from detection to recovery.

# 8. Migration, Cost & Optimization

Establish a before/after baseline.

Identify unused or oversized compute/storage.

Use autoscaling where appropriate.

Review EKS/EC2, RDS, ECR, data transfer, logging and telemetry costs.

Apply retention/lifecycle controls.

Document at least three practical optimization actions.

For migration projects: current state → target state → migration waves → validation → rollback.

# 9. Project Deliverables

Architecture diagram

Working EKS/container deployment

Terraform/IaC code

GitHub Actions workflow

Helm deployment artifacts

Security scan/findings report

CloudWatch and/or Prometheus/Grafana dashboards

Cost/optimization analysis

Failure/recovery runbook

README and final presentation

# 10. Acceptance Criteria

All four Week 4 topics are demonstrated in one working solution.

Infrastructure and application deployment are repeatable from code.

Security checks are integrated into delivery.

Operational telemetry is available and actionable.

A failure scenario can be detected, investigated and recovered.

At least three cost/optimization recommendations are supported by evidence.

The specialized area is demonstrated at greater depth than the other topics.

# 11. Final Presentation — 15 Minutes

2 min — Business problem and architecture.

4 min — Live application/container/EKS demonstration.

3 min — Specialty demonstration.

3 min — Security + observability + failure scenario.

2 min — Migration/cost/optimization results.

1 min — Risks, lessons learned and next steps.

# 12. Definition of Done

The project is complete when it can be deployed from code, secured, observed, intentionally tested under failure, optimized, and explained from both engineering and business perspectives.